## Slide 1: Basic Software Development Process Methodology Unit 1 – INTRODUCTION AND CONTINUITY
DD-MM-YY
PEG, KPIT Technologies

## Slide 2: Continuity

## Slide 3: The General Problem Solving Process
I’M HUNGRY
I WANT SOUP
COOK & EAT
SOUP
AM I HUNGRY?

## Slide 4: Waterfall Process
REQUIREMENTS
DESIGN
CODE
TEST

## Slide 5: V Process
REQ
HLD
LLD
CODE
UT
INT. T
FT

## Slide 6: Iterative & Incremental Process
Requirements
Design
Code & Test
Planning
Spiral Process Model
Scrum Model

## Slide 7: Goal of SDPM
Waterfall Process
  Product to Product Continuity
    Requirements to Design to Code
V Process
  Product to Product Test Continuity
    Requirement to Requirement Test, etc.
Iterative Process
  Increment to Increment Continuity
What do all of the process models have in common?
Hence, Continuity is adopted as the principle & goal of SDPM.

## Slide 8: Continuity Definition
Continuity
  A process continuum capable of producing a continuous software product with verifiable process and product continuity.
    Continuum - “A thing having a continuous structure.”
    Continuous - “Uninterrupted, connected in space and time.”
    Continuity - “The state of being continuous.”

## Slide 9: Introduction to SDPM

## Slide 10: SDPM
Software Development Process Methodology (SDPM) is a proprietary methodology used by KPIT for all engineering product development and services. SDPM provides frameworks for projects to develop, plan and execute unique and specific processes suitable to individual needs.

## Slide 11: Uniphase
Uniphase is a small manageable phase of a process. All Project’s engineering processes are created in terms of one or more Uniphase. Uniphase is used to uniformly identify all activities, information and actors that specify the definition of that small manageable phase i.e. Uniphase.
P
S
M&C
C

## Slide 12: Process Element
Process (P) element describes the transformation activities of the Uniphase. Activities (and their relationships) which transforms an (a set of) input into an (a set of) output are defined in P element.
*Illustrative

## Slide 13: Screen Element
Software
Requirement
Input
Product
Software
Design
Next Product
Business
Requirements
Downstream
Fit for Use
Completeness
Upstream
Continuity with Inputs
Traceability
Quality & CM
Conformance to Standard
Right Input
Screen (S) element describes the final verification & validation to be performed on outputs generated in P element. Screen element ensures the continuity between inputs and outputs.

## Slide 14: Store Element
Store (C) element describes the configuration of the input and output work products.
Defects (Unforced Change)
New Requirements (Forced Change)
SRD
SRD V1.0
M&C
Management & Control
P
Process
S
Screen
C
Store
SRD V1.1
Defects
SRD
Business Requirements
Business Requirements
/
Change Request
Change Request
I/O/P/I | Name | Config ID | Source | Destination
I/-/-/- | Business Requirements | PRJRD DC 001 | Customer | Requirements
-/O/-/- | SRD | PRJRD DC 002 | Requirements | Design
Typical Store Definition

## Slide 15: Management & Control
Metrics based Decisions - Closed Loop Feedback System
Stability
Quality
Productivity
Change
Plan
Historical Data
Management and Control
Process
Screen
Configuration
Process
Work Effort
Discontinuity Found
Forced Changes
Rework Effort
Discontinuity Escaped
Unforced Changes
Data
Magnitude
Defect Type
Schedule Variance
Information
PAR Meeting (WSR)
Status Meeting (MSR)
MLRs
Analysis
1500+ projects in the database
Management & Control (M&C) element describes the governance and oversight to be followed during the implementation of the Uniphase.

## Slide 16: SDP Architecture
Software Development Process (SDP) Architecture allows to connect more than one Uniphase to define a data flow in the process. Using this data flow of the SDP Architecture; project specific process life cycle can be created, by adopting one or more life cycle models like Waterfall model, V Model, Agile, etc.

## Slide 17: SDP Architecture - Example
M&C
P
S
C
M&C
P
S
C
M&C
P
S
C
M&C
P
S
C
Requirements
Design
Coding
Testing
Store (C) element of every Uniphase can be connected with every other Uniphase to describe the data flow of the SDP Architecture.
An exemplar SDP Architecture is created by adopting Waterfall model and V model to describe a specific process life cycle.

## Slide 18: EPMN
Engineering Process Modelling Notation (EPMN) allows to specify/define the specific process, including the sequence of execution (of activities). Using EPMN, control flow and data flow within and between Uniphase is specified to complete the definition of specific process life cycle.
Within a Uniphase
Between Uniphase

## Slide 19: EPMN Shapes
EPMN models are created using shapes described below:
Uniphase
Activity
Guidance
Artefact
Role
Note
Lane
Start
Gate
End
Gate
AND
Gate
OR
Gate
XOR
Gate
Control Flow
Data Flow
RASIC Flow
These shapes are defined in detail in Getting Started->SDPM

## Slide 20: STAR Process
SET
TAKE
ANALYZE
RESET
Set-Take-Analyze-Reset (STAR) allows to monitor and control the execution of Uniphase (and whole process) as a closed loop feedback system. STAR is the dynamic element of the SDPM which is applied to execute the specific process as a project.

## Slide 21: Set Parameters
Following are the outcomes of Set Parameters.
Set Qualitative Objectives
Set Quantitative Objectives
Define Governance Mechanisms
Artefacts:
(Project Plan) SDPS - Software Development Process Specification

## Slide 22: Take Measurements
Following are the outcomes of Take Measurements:
Conduct Governance Actions
Collect Actual Performance
Collect Actual Measures
Artefacts:
(WSR) Process Activity Report
(MSR) Status Report
Time Logs
Six Sheet Metrics

## Slide 23: Analyze Measurements
Following are the outcomes of Analyze Measurements:
Calculate Metrics & Indices
Create Trends & Distributions
Make inferences
Artefacts:
Six Sheet Metrics
Metrics Analysis
(WSR) Process Activity Report
(MSR) Status Report

## Slide 24: Reset Parameters
Following are the outcomes of Reset Parameters:
Reset Requests (SCR)
Refined Objectives
Artefacts:
Software Change Requests (SCR)
Updated SDPS

## Slide 25: Delivery Excellence Group

## Slide 26: Organizational Inter-Operability
Software
Development
Team
Process
Excellence
Group
FLM
HR
C
u
s
t
o
m
e
r
TAG
Operations
ECODE

## Slide 27: Essential Information
Portal/Tool | Description
SDPM | https://sdpm.kpit.com Defines the Quality Management System of KPIT, contain the process library, including all templates, guidelines, checklists, etc.
URL (Projects History) | https://kpitc.sharepoint.com/sites/Auto_Repository Useful Resource Library – Contain the repository of all KPIT’s project’s data (shareable). Including SDPS, Lessons Learnt, Postmortems, Metrics, etc.
UNIPRO | https://unipro.kpit.com Project Planning, Tracking and Process Management Tool. Change Management, Reviews & Screens are automated using Unipro.
DRONA | https://drona-kel.kpit.com Tool used to manage Customer Feedback.
KAP | https://kap.kpit.com/redmine/ Agile projects planning and implementation are tracked through KAP tool.

## Slide 28: Thank You