## Slide 1: Basic Software Development Process Methodology Unit 4 - Store Elements
DD-MM-YY
PEG, KPIT Technologies
Notes: Welcome to SDPM Training on “Process Element”.
This session provides complete information on Process element like Uniphase, SDP Architecture, Structured Process Notation, STAR process and OSPN (organization Structured Process Notation).

## Slide 2: Controlling Change
The goal of this unit is to provide the student with the knowledge to effectively participate in configuration management using Stores.
Notes: The goal of this session is to provide the student with the knowledge to effectively participate in configuration management using Stores.

## Slide 3: Configuration Management
At the end of this unit, the student will be able to successfully identify Configuration Items and control their change.
Notes: At the end of this session, the student will be able to successfully identify Configuration Items and control their change.

## Slide 4: SDP Architecture
P, S, and C pass products among themselves in a uniform way.
Product Flow
P
S
C
Notes: This slide depicts, how the product, flows in a uniform way within Uniphase.

## Slide 5: What Setting the Store Does?
  Defining the Set information for the Store elements defines the data flow among the Uniphase and control flow within the Uniphase
Notes: There are two information which flows within & among Uniphase.
  Data flow
    The Data flow within a Uniphase is predetermined, just as the lines connecting a processor and its memory in a processing element are predetermined.
  Control flow
    Control flow indicates how each element within Uniphase is controlled.

## Slide 6: The SET Message & the Store
  The Set message identifies the following for a Store element of a Uniphase:
    Products
      Input
      Output
      Pre-requisite
      Intermediate
Notes: The set message in the store element of a Uniphase provide information about the type of store and type of products stored in CM store.

## Slide 7: Product Information
Input Product
    A product that will be used in the Process element and has the current Uniphase as it’s destination.
Output Product
    A product produced by the Process element and has the current Uniphase as it’s source.
Pre-requisite Product
    An input product that can start a Process element before all of the input products are present.
Intermediate Product
    An output product that, while under development in the Process element, is exchanged with another Uniphase.
Notes: The different types of products stored in Configuration Management Store are as follows:
Input Product
  A product that will be used in the Process element and has the current Uniphase as it’s destination.
Output Product
  A product produced by the Process element and has the current Uniphase as it’s source.
Pre-requisite Product
  An input product that can start a Process element before all of the input products are present.
Intermediate Product
  An output product that, while under development in the Process element, is exchanged with another Uniphase.

## Slide 8: Configuration Items
A Configuration Item (CI) is a collection of information that is controlled as a unit.
CI examples are:
    PRA
    SDPS
    Development Folder
      Low Level Module Design, Low Level Module Screen Report, Code Module, Code Module Screen Report, Module Tests, Module Test Results, Module Test Screen Report.
Notes: The term configuration item or CI refers to the fundamental structural unit of a configuration management system. Examples of CIs include individual requirements documents, software, models, plans, and people. Configuration Management systems oversee the life of the CIs through a combination of process and tools.
Or
An object that is treated as a self contained unit for the purposes of identification and change control. All configuration items (CIs) are uniquely identified by codes and version numbers. Examples are: class, module and specification

## Slide 9: Configuration Identification
When specifying KPIT Technologies Ltd developed CIs, include:
    Name, Date, Version, KPIT Technologies Ltd CI Identifier
When specifying customer provided CIs, include:
    Customer Identification Information
    KPIT Technologies Ltd CI Identifier
Note: KPIT Technologies Ltd CI Identifiers are obtained from the PEG or using UniPro Tool.
Notes: Configuration Identification: It is the unique identifier for a configuration item, Usually called as ‘Config ID’.
Every product which are identified in Project will have unique Config ID and products will be stored using this Config ID in CM store.
Customer provided Config ID can be used for storing customer supplied products if needed, otherwise KPIT config ID shall be created and used.
Always create a meaningful Config ID for product.
For example config ID ‘XYZ SRS 001’ has the meaning as below:
  XYZ- Project Name
  SRS- Software Requirement Specification
  001- Running serial number. If one more independent SRS is developed then number can be 002 and so on.

## Slide 10: Store Internals
When a product designated as an output enters Store 1, Store 1 copies the product and forwards it to its destination.
When a product designated as an input enters Store 2, it treats it as an input product.
S
S
S
S
S
D
D
D
D
D
Input Product (2)
Output Product (3)
Input Product (1)
Output Product (2)
Output Product (4)
Store 1
Store 2
Notes: This slide provides information on how the Output product from one store becomes input product to next/subsequent store.
E.g.: Consider Store 1 as ‘Design store’ and Store 2 as ‘Code Store’
Here the output product (Design) stored as part of Design store becomes Input product to ‘Code Store’ since Design is used for developing Code.
From above statement infer, ‘Design’ is an Output product of Design store whereas the same Design becomes Input product for Code store

## Slide 11: Change Control
There are 3 levels of change control for which we must account.
  Customer change control
    Customer Control
  KPIT Technologies Ltd change control
    Strong Store
  Project change control
    Weak Store
Notes: There are 3 levels of change control for which we must account as listed below:
  Customer change control
    These type of changes are under Customer Control
  KPIT Technologies Ltd change control
    These type of changes are under KPIT control
  Project change control
    These type of changes are controlled by the project team

## Slide 12: Defining Class Changes
Class A
  Changes the size, throughput, functionality or schedules of software that can affect other software or hardware that is not under KPIT Technologies Ltd control
Class B
  Changes the size, throughput, functionality or schedules of software that is under our control but does not change the size, throughput, functionality or schedules of software not under our control
Class C
  Does not change the size, throughput, functionality or schedules of any software
Notes: The software Change Request (SCR) is classified into three categories as below:
  Class A:
  Changes the size, throughput, functionality or schedules of software that can affect other software or hardware that is not under KPIT Technologies Ltd control.
  Class B:
  Changes the size, throughput, functionality or schedules of software that is under our control but does not change the size, throughput, functionality or schedules of software not under our control.
  Class C:
  Does not change the size, throughput, functionality or schedules of any software.
  Class A changes are initiated when the changes have an impact on customer

## Slide 13: Change Request Approved By:
Class A Changes
Class B Changes
Class C Changes
Requires permission of the customer’s configuration manager/representative
Requires permission of the KPIT Technologies Ltd configuration manager.
Requires permission of project configuration manager.
Notes: Approval authority for each classification of SCR in the CCB is as below:
Class A:
The Management CCB comprising of members from management and concerned PL only can authorize the changes impacting size, throughput, hardware interface and project schedules which are not under the control of KPIT (Class A SCR).
Class B:
The Technical CCB comprising of Project Manager, concerned PL, identified team member and PEG representative can authorize the changes impacting size, throughput, hardware interface and project schedules which are with in the control of KPIT (Class B SCR).
Class C:
Project leader can authorize changes that do not affect product size, throughput and schedules (Class C SCR).

## Slide 14: Class & Level Relationships
Class A
Class B
Class C
Customer Level
KPIT Level
Project Level
Change Request
Notes: This table depicts SCR Class & Relationship.
Class A If customer initiates Class A change request; first CCB is conducted within KPIT and SCR is deferred.
Later the deferred SCR is re-conveyed with customer and appropriate decision is taken on the change request.
Class B
These type of change request are handled by CCB conducted within KPIT level which does not have any impact on customer.
Class C
These type of change request are handled within project team since these SCRs does not have any impact on effort, size and schedule. E.g.: typing error, spelling mistake etc.

## Slide 15: Configuration Change Control
Class A Changes - Customer Controlled
  Includes Customer Change Control Board members (if applicable).
  Configuration Manager
  Addresses of the Configuration Manager
  Electronic access, etc.
  Form to be used
  Documented in the SDPS
Class B Changes - KPIT Technologies Ltd Controlled
  Documented in the KPIT Technologies Ltd OSPNs invoked in the SDPS.
  Configuration Manager
  Change Control Board members (if applicable)
Class C Changes - Project Controlled
  How change control will be exercised in the project is documented in the Management & Control Notes.
    Include Change Authority
      Usually Project Leader
Notes: The Configuration Change Control for Class A SCR is controlled by customer.
Members attending the CCB meeting are identified in SDPS through invoking Change Control Board OSPN.
Here customer change control members join the CCB along with KPIT CCB members and take appropriate decision on SCR.
If customer is unable to attend the CCB, then KPIT gets the required information from customer on SCR. KPIT analyzes and take appropriate decision on SCR and update ‘Project Requirement Analysis’ document.

## Slide 16: Product Checkout/Check-in
Product Checkout
Based on approval of SCR by CCB, the impacted products are checked-out by CM and an ECO (Engineering Change Order) is issued.
Product Check-in
After the implementing the changes in the product, the product is screened and send to store along with screen activity report. CM store the product and enters the Check-in and an ECN (Engineering Change Note) is issued.
Notes: Product ‘Check Out’
  Once the SCR is approved by the CCB, CM shall check the status of the product using CM Tool.
  If the product is ‘Stored’ or ‘Checked In’, CM shall send the copy of the product to requester by e-mail. CM shall change the status of the product to ‘Checked Out’ using CM tool.
Product ‘Check-in’
  After the implementing the changes in the product, the next version of the product is screened and send to store along with screen activity report.
  CM store the product and enters the Check-in using CM tool and an ECN (Engineering Change Note) is issued.

## Slide 17: Thank You