## Slide 1: Basic Software Development Process Methodology Unit 6 – M&C Element
DD-MM-YY
PEG, KPIT Technologies
Notes: Welcome to SDPM Training on ‘STAR Process’.

## Slide 2: M&C Element
The goal of this unit is to familiarize the student with the Control Reports of the KPIT SDPM.
Notes: The goal of this unit is to familiarize the student with the Control Reports of the KPIT SDPM.

## Slide 3: SDP Architecture
Notes: This slide, shows that the SDP Architecture, in which all Uniphase are connected to each other. Via the Store element.

## Slide 4: What Setting the Control Does
Defining the Set information for the Management & Control elements identifies the resources and the mechanisms required to monitor & control the Process, Screen and Store elements within the Uniphase.
Notes: What setting the Control Does?
Basically it defines the set information for M&C element and identifies the resource & mechanism required to monitor & control the Process, Screen and Store element within the Uniphase.
E.g.: Few examples of Control reports are Process Activity report, Screen Activity report, Store Activity report, Risk management report, etc,

## Slide 5: Uniphase Control Flow
M&C
P
S
C
Notes: The control flow is bi-directional from M&C element to other elements (P,S & C) of Uniphase.
The Management & Control element collects all the required information from P,S & C element of Uniphase and provides necessary support to maintaining stability across all the elements of Uniphase.
Control Flow avoids deviation and variance in each element of Uniphase.

## Slide 6: Control Reports
Set
  SDPS
Reset
  SDPS
Schedule
  SDPS
Person Loading
  SDPS
Notes: The Control reports are mandatory for a given project, which will be decided during the SDPS preparation.
Set: The date at which, the first version of the project plan is approved.
Reset: As required, the SDPS will be reset after implementing the Software changes request.
Schedule: Indicate the activity schedule, deliverables, support function schedule, dependencies etc.
Person loading: This report provides, information to the management, about the resources allotted to the project and their utilization.

## Slide 7: Control Reports
Status
Process Activity
Screen Activity
Store Activity
Risk Management
Metrics
Notes: Some of the Control reports generated for an project are
Project Status Report: Indicate the overall progress of the project, product status, Risk, Issues, metrics, Issues/concerns.
Process Activity Report (PAR): Indicate the activity status for the past week and activity plan for present week.
Screen Activity Report (SAR): Generated at the end of the screen, which indicate the product is ready for stores/baseline.
Store Activity report: Generate at the completion of Uniphase which provide configuration accounting status.
Risk Management report and so on.

## Slide 8: Control Reports
Report | Frequency
Set | Project Start
Reset | As required
Status | Monthly
Process Activity | Weekly
Screen Activity | Screen Completion
Store Activity | Store Change
Risk Management | Weekly
Metrics | Frequency
Process | Weekly
Screen | After Screen Completion
Store | On Demand
Notes: Table shows the Control reports, along with frequency for a given project.
The frequency defined in the above table is just an indicative, however can be changed based on need of the project.
During SDPS preparation, the above mentioned control reports, with frequency are defined and tracked accordingly.

## Slide 9: Thank You

## Slide 10
Risk Impact
Project Duration | Very Low | Low | Medium | High | Very High
0 to 3 months | <1% | 2-4% | 4-7% | 7-10% | >10%
3 to 12 months | <1% | 1-3% | 3-5% | 5-7% | >7%
More than 12 months | <0.5% | 0.5-1.5% | 1.5-3% | 3-4% | >4%
Notes: Following are the five classifications of risk impact.
Very Low
Low
Medium
High
Very High
    Very Low Impact is a condition where there is hardly any possibility of schedule slippage as shown in the table below or/and less than 1% effort overrun or/and there is hardly any reduction in quality with no any impact on functionality/usability/standards.
    Low Impact is a condition where there is a possibility of schedule slippage as shown in the table below or/and 2% to 4% effort overrun or/and there is a slight reduction in quality with no overall impact on functionality/usability/standards.
    Medium Impact is a condition where there is a possibility of schedule slippage as shown in the table below or/and 4% to 7% effort overrun or/and considerable elements of scope/functionality will not be available.
    High Impact is a condition where there is a possibility of schedule slippage as shown in the table below or/and 7% to 10% effort overrun or/and failure to meet the considerable proportion of scope/functionality or/and the product is almost unusable.
    Very High Impact is a condition where there is a possibility of schedule slippage as shown in the table below or/and greater than 10% effort overrun or/and failure to meet the large proportion of scope/functionality or/and the product is unusable.

## Slide 11
Risk Exposure
Probability Impact | Very High | High | Medium | Low | Very Low
Very High |  |  |  |  | 
High |  |  |  |  | 
Medium |  |  |  |  | 
Low |  |  |  |  | 
Very Low |  |  |  |  | 
Notes: RPN=RP*RI*N. Risk Priority Number
Red: If the resulting RE color code is red, then the corresponding Risk is the condition where risk is identified as having a maximum probability of occurrence and the consequence would affect project objectives, cost, and schedule. Also the impact of risk occurrence is high enough to require close control of all contributing factors and establishment of risk actions.
Yellow: If the resulting RE color code is yellow, then the corresponding Risk is the condition where risk is identified as one that could possibly affect project objectives, cost, or schedule. Also the impact of risk occurrence is sufficient enough to require close control of all contributing factors and establishment of risk actions
Green: If the resulting RE color code is green, then the corresponding Risk is a condition where it is identified as having minor effects on project objectives. Also the impact of risk occurrence is sufficiently low to cause only minor concern.
The risks with Very High and High RPN value need to be accorded a top priority followed by Medium, Low and Very Low. Very High, High and medium risks shall be tracked on top priority and constant efforts shall be put to ensure these Very High, High and Medium risks are brought down to lower level.